# SPRINT 21 RUNTIME VALIDATION HANDOFF

Continuation of PIOS Integration Candidate v1.7 and SPRINT21_RUNTIME_ENABLEMENT_HANDOFF.docx

Turaif General Hospital - Pharmacy Intelligence Operating System

This document extends, and does not replace, the original v1.7 handoff and the prior Sprint 21 offline-phase handoff, both of which remain unmodified.

# 1. Executive status

| Item | Status | Notes |
| --- | --- | --- |
| Docker daemon | BLOCKED | No daemon in this sandbox; not started (privileged capability) |
| PostgreSQL 16 | EXECUTED | Real local server, not Docker; schema+seed applied, 81 tests run |
| MinIO / S3 | NOT EXECUTED | Not installed; out of scope to install |
| Institutional OIDC | NOT EXECUTED | Not installed; no authorized issuer available |
| Institutional / CBAHI claim | No | Unchanged |

# 2. What was actually executed

- Applied PIOS_MVP_PostgreSQL_Schema_v1.4.sql and PIOS_MVP_PostgreSQL_Seed_v1.4.sql to a real, isolated PostgreSQL 16.13 database.

- Ran integration_v1.7/sql/verify_post_import.sql and compared actual catalog counts to the documented baseline.

- Attempted 'alembic upgrade head' against a genuinely empty database, twice, recording exact failures.

- Ran the full 81-test backend suite against real PostgreSQL (not SQLite).

# 3. Real defects found and fixed (all reproduced on live PostgreSQL, none hypothetical)

- Duplicate auto-generated UNIQUE constraint name on IntelligenceReviewItem caused 3 tables to fail creation - fixed with explicit constraint names.

- TimestampMixin.row_version had no database-level default, so the entire 650-statement seed file failed on its first INSERT - fixed with server_default=text("1").

- Alembic's alembic_version.version_num (VARCHAR(32) default) is too narrow for 7 of 13 revision ids - fixed by pre-creating the table with VARCHAR(255) in migrations/env.py, without renaming any revision id.

- verify_post_import.sql's own indexes/constraints queries counted different things than its documented baseline (implicit PK/UNIQUE indexes; SQL-standard synthetic NOT NULL rows) - fixed the queries; the schema itself was already correct.

# 4. Real defect found, NOT fixed (explicitly out of scope)

Migrations 0011-0013 use Alembic's structured op.create_table() API with no existence guard, and collide with the full schema 0001_initial already creates via Base.metadata.create_all(). alembic upgrade head fails on a fresh database at revision 0011. Fixing this requires editing historical migration content, which this validation was explicitly instructed not to do without separate approval. See SPRINT21_RUNTIME_VALIDATION_REPORT.md Phase 5 for the recommended forward-only remediation.

# 5. Test results

| Check | Result |
| --- | --- |
| Schema apply (final) | 0 errors |
| Seed apply (final) | 0 errors |
| verify_post_import.sql (final) | 92/1305/72/203/374 - exact match |
| 81-test suite on PostgreSQL | 81/81 PASS |
| alembic upgrade head (fresh DB) | FAIL at revision 0011 |
| MinIO / S3 validation | NOT EXECUTED |
| OIDC validation | NOT EXECUTED |

# 6. Guardrail

This document makes no institutional, production, or CBAHI-compliance claim. Object Storage and OIDC validation remain genuinely unexecuted, not simulated or assumed passing.