# SPRINT 21 RUNTIME VALIDATION HANDOFF 2

Dual-path database strategy: fresh-install bootstrap, migration policy, automated validation

Turaif General Hospital - Pharmacy Intelligence Operating System

This document extends SPRINT21_RUNTIME_VALIDATION_HANDOFF.docx and SPRINT21_RUNTIME_ENABLEMENT_HANDOFF.docx, both of which remain unmodified. It corrects the remediation approach proposed in the prior handoff: a new migration placed after 0013 cannot repair the fresh-install chain, because it fails earlier, at revision 0011. That approach was withdrawn and replaced with the dual-path strategy documented here.

# 1. Executive status

| Item | Status |
| --- | --- |
| Fresh-install bootstrap script | Built and verified end-to-end against real PostgreSQL 16 |
| Historical migrations 0001-0013 | Unmodified - verified by SHA-256 in automated tests |
| Alembic upgrade head from empty DB | Still FAIL - not fixed, not claimed fixed |
| MinIO / S3 | NOT EXECUTED - unchanged |
| Institutional OIDC | NOT EXECUTED - unchanged |
| Institutional / CBAHI claim | No |

# 2. What was built

- backend/scripts/fresh_install_postgresql.sh - applies verified schema+seed with ON_ERROR_STOP, verifies catalog metrics, runs 81/81 tests, then alembic stamp head only after all of that passes. Never touches the migration chain.

- docs/DATABASE_MIGRATION_POLICY.md - documents the fresh-install vs upgrade distinction and the historical auditability gap plainly.

- docs/DATABASE_INSTALLATION_RUNBOOK.md - operational how-to.

- backend/tests/test_fresh_install_bootstrap.py - 9 automated tests, 7 static + 2 live (skip cleanly without a reachable PostgreSQL server).

# 3. Real defects found and fixed during this validation

- alembic stamp head reported success but persisted nothing: the alembic_version table's creation was left in an uncommitted transaction. Fixed with an explicit connection.commit() in migrations/env.py. Verified before/after against a real database.

- The fresh-install script's own internal test-suite step recursively discovered and ran its own test file, which invokes the script itself - causing recursion. Fixed by excluding that file from the script's internal pytest invocation, and by requiring an exact 81/81-with-0-skipped result rather than just 'no failures'.

# 4. Test results

| Check | Result |
| --- | --- |
| Fresh-install script, end-to-end, real PostgreSQL 16 | SUCCESS, exit 0 |
| Catalog metrics after fresh install | 92/1305/72/203/374 - exact match |
| Test suite inside fresh-install run | 81/81 PASS, 0 skipped |
| alembic_version after stamp | Correctly shows 0013_sprint13_institutional_pilot_outcomes |
| Fresh-install script rejects non-empty DB | Exit 10, confirmed |
| test_fresh_install_bootstrap.py, live | 9/9 PASS (89.67s) |
| Historical migration SHA-256 check | 13/13 match - unmodified |
| Full backend suite (offline, no Postgres) | 88 passed, 2 skipped (live tests), 0 failed |

# 5. Guardrail

This document makes no institutional, production, or CBAHI-compliance claim. Object Storage and OIDC validation remain genuinely unexecuted. The Alembic migration chain's fresh-install limitation is mitigated by a separate, tested bootstrap path - it is not fixed, and this document does not claim it is.