# SPRINT 21 RUNTIME ENABLEMENT HANDOFF

Continuation of PIOS Integration Candidate v1.7

Turaif General Hospital - Pharmacy Intelligence Operating System

This document extends PIOS_MASTER_PROJECT_HANDOFF_LATEST.docx (Integration Candidate v1.7, generated 2026-08-02T01:09:10Z). It does not replace or supersede it; the original is unmodified and remains the authoritative record of the v1.7 delivery.

# 1. Executive status

| Item | Current status |
| --- | --- |
| Milestone | Sprint 21 - Runtime Enablement & Infrastructure Validation, Phase 1 (offline) |
| Baseline | Integration Candidate v1.7 (production baseline, unchanged) |
| Application version | Backend 1.4.0 / Frontend 1.0.0 (unchanged - no features added) |
| Docker / PostgreSQL / MinIO / OIDC used this phase | No |
| Institutional / CBAHI claim | No |

# 2. Completed work (offline, no infrastructure)

- Fixed backend/pyproject.toml packaging so 'pip install -e ./backend[dev]' - the command CI already documents - actually succeeds (previously failed on setuptools 79 with a flat-layout package-discovery error).

- Fixed backend/tests/conftest.py: the test suite was writing through the app's real storage/export/backup/deployment-report/baseline-release/governance-export roots, silently mutating committed var/ evidence files on every run. All six roots are now isolated to a temp directory before the app is imported.

- Ran the full 81-test suite (70 inherited + 11 v1.7) against SQLite in an isolated environment: 81 passed, 0 failed, 0 errors, 0 skipped.

- Independently recomputed schema metrics from live SQLAlchemy metadata: 92 tables, 1,305 columns, 72 indexes, 203 foreign keys, 374 constraints - exact match to the shipped report.

- Independently recomputed the OpenAPI surface from the live FastAPI app: 191 paths, 206 operations, 178 schemas - exact match to the shipped report.

- Regenerated the SBOM offline - byte-identical to the shipped SBOM.

- Re-ran compileall and the frontend syntax/static/a11y/RTL checks - all pass.

- Corrected backend/POSTGRES_RUNTIME_CHECKLIST.md, which still referenced the Sprint 2-era baseline (0001_initial / 28 tables) despite 11 later sprints extending the schema to 92 tables.

# 3. Test results

| Check | Result |
| --- | --- |
| Backend test suite (SQLite, isolated) | 81/81 PASS |
| Schema metrics vs. shipped report | Exact match |
| OpenAPI surface vs. shipped report | Exact match |
| SBOM regeneration | Byte-identical |
| compileall | Clean |
| Frontend static/syntax checks | PASS |

# 4. What was not executed and why

PostgreSQL 16 schema/seed import, actual live post-import counts, the 81 tests against a real PostgreSQL server, S3 API tests against real MinIO, and institutional OIDC tests were not executed in this phase. This was not a resource limitation - it was an explicit scope boundary: this phase was authorized for offline work only, and Docker/PostgreSQL/MinIO/OIDC use was explicitly excluded pending separate approval.

# 5. Delivery set (this addendum)

- SPRINT21_RUNTIME_ENABLEMENT_HANDOFF.docx (this document)

- SPRINT21_RUNTIME_READINESS_REPORT.md

- SPRINT21_DELIVERY_MANIFEST.txt

- backend/SPRINT21_RUNTIME_ENABLEMENT_CHECKLIST.md

- docs/SPRINT21_RUNTIME_ENABLEMENT_RUNBOOK.md

# 6. Exact continuation point

Start integration_v1.7/docker-compose.integration.yml on a Docker-enabled host; apply the verified schema and seed; run verify_post_import.sql and confirm actual counts against the 92/1,305/72/203/374 baseline already confirmed at the code level in this phase; re-run the 81-test suite against live PostgreSQL; run S3 API tests against MinIO; obtain authorized institutional OIDC access and run live OIDC and site-isolation tests. None of this is started. It requires separate approval before proceeding, per instruction.

# 7. Guardrail

This addendum makes no institutional, production, or CBAHI-compliance claim. It documents offline verification only.